## Slide 1: PMATE
Transition Phase
Luis Pereira - 93321
Pedro Souto - 93106
Diogo Moreira - 93127
Fábio Andrade - 93406
Maria Inês Rocha - 93320

## Slide 2: Plan
Feature | Progress (%) | Time until implementation (week) | Responsible members
Create/ List /Delete Roles | 100 | 26/04 – 02/05 | Fabio
Manage access through Roles | 100 | 26/04 – 02/05 | Fabio
Register*/Login | 100 | 03/05 – 09/05 | Pedro
Register/Edit/List Schools | 100 | 03/05 – 09/05 | Maria
Create/Edit/List Training Games | 100 | 03/05 – 09/05 | Diogo, Pedro
Create/Edit/List Competitions | 100 | 03/05 – 16/05 | Luis, Pedro
2

## Slide 3: Plan
Feature | Progress (%) | Time until implementation (weeks) | Responsible members
Create/List Tests | 100 | 03/05 – 16/05 | Luis, Pedro
List and Search Users | 100 | 03/05 – 16/05 | Diogo
Edit Users and Add/Remove their roles | 100 | 03/05 – 16/05 | Maria
Show History of schools a User belonged to | 100 | 03/05 – 16/05 | Fabio

## Slide 4: Plan
Feature | Progress (%) | Time until implementation (weeks) | Responsible members
External Authentication | ~66 | 03/05 – 16/05 | Fabio
Associate a teacher/student to a school | 100 | 10/05 – 16/05 | Maria
List Students and teachers by school | 100 | 17/05 - 23/05 | Fabio
Generate an HTML of a competition | 100 | 17/05 – 23/05 | Fabio, Pedro

## Slide 5: Plan
Feature | Progress (%) | Time until implementation (weeks) | Responsible members
Search/recover the state of a test | 100 | 24/05 - 30/05 | Diogo, Maria
Copy ‘question models’ | 100 | 24/05 - 30/05 | Luis
Communication via email | 100 | 24/05 - 30/05 | Fabio
Group chat for the administrators | 0 | 31/05 - 06/06 | Pedro, Maria
Statistical Info | 0 | 31/05 - 06/06 | Diogo
Map view | 100 | 31/05 - 06/06 | Pedro
Report | 100 | 07/06 - 13/06 | Everyone

## Slide 6: Future Work
Group Chat Feature between Admins.
Authentication with University of Aveiro’s IDP
Display statistical information.

## Slide 7: Project Demo

## Slide 8: QUESTIONS?
8